MO57

Claude Code Execution Plan

UI Refactor + Colony Management System

March 2026  —  Staged for Claude Code Context Windows

Each stage in this plan is sized to fit within a single Claude Code session. Every stage starts cold — no assumed memory from prior sessions. Every stage ends with a testable deliverable. Stages within the same phase can run in parallel on separate branches.

# Overview

This plan covers two parallel workstreams that feed into each other:

- UI Refactor Track — Rebuilding the widget library on CommonUI with modular base classes and Python-automated WBP generation, eliminating the duplication identified across queue panels, list widgets, context menus, and detail panels.

- Colony Feature Track — Implementing the colony overview, character card, persistent colony bar, task assignment without possession, alert system, and the possession transition experience described in the Colony Management Design Document.

The tracks share a foundation phase (Stages 0–2) that must complete first. After that they can progress independently, with integration checkpoints at Phase 3 and Phase 5.

## Stage Map

| Stage | Phase | Name | Track | Effort | Risk |
| --- | --- | --- | --- | --- | --- |
| 0 | Foundation | CLAUDE.md + Python Plugin Setup | Both | 2-4 hrs | Low |
| 1 | Foundation | Generic C++ Widget Base Classes | Both | 1-2 days | Low |
| 2 | Foundation | Python WBP Batch Generator | UI Refactor | 4-6 hrs | Low |
| 3A | UI Refactor | CommonUI Layer Stack (Blueprint) | UI Refactor | 1 day | Medium |
| 3B | Colony | Character Data Structures + History Log | Colony | 1-2 days | Low |
| 4A | UI Refactor | Scroll List + Detail Panel Migration | UI Refactor | 1-2 days | Medium |
| 4B | Colony | Colony Bar (Persistent HUD Widget) | Colony | 1-2 days | Medium |
| 5A | UI Refactor | Context Menu + Progress Widget Migration | UI Refactor | 1 day | Medium |
| 5B | Colony | Colony Overview Screen | Colony | 2-3 days | Medium |
| 6A | UI Refactor | Inventory + Crafting UI Migration | UI Refactor | 1-2 days | Medium |
| 6B | Colony | Task Assignment Without Possession | Colony | 2-3 days | High |
| 7A | UI Refactor | System Menus + Delegate Cleanup | UI Refactor | 1 day | Low |
| 7B | Colony | Alert Tier System | Colony | 1 day | Medium |
| 8 | Integration | Possession Transition Experience | Both | 1-2 days | Medium |
| 9 | Integration | Relationship Simulation + Surfacing | Colony | 2-3 days | High |
| 10 | Integration | Full Integration Test + CLAUDE.md Update | Both | 1 day | Low |

# PHASE 0–2: Foundation (Both Tracks)

These three stages must complete before any UI or Colony work begins. They establish the environment, the C++ base classes that everything else inherits from, and the Python automation that makes WBP creation fast. Do them in order.

| STAGE 0 | CLAUDE.md Update + Python Plugin Setup Track: Both Tracks Effort: 2–4 hours Risk: Low |
| --- | --- |

### Goal

Update CLAUDE.md to reflect the new architecture (CommonUI layer stack, controller split, planned colony systems). Enable the Python editor scripting plugin. Verify the build environment is clean before any code changes.

### Claude Code Prompt

| START PROMPT | Read CLAUDE.md and all files in Docs/ or Documentation/ that describe the current UI architecture. Then do the following: 1. Update CLAUDE.md to document the CommonUI layer stack (5 layers: HUD, Game, GameOverlay, Menu, Modal with their MO.UI.Layer.* tags), the UIManager split (6 controllers on AMOPlayerController), and add a section noting that a colony management system is planned. 2. Add 'PythonScriptPlugin' and 'EditorScriptingUtilities' to the Plugins array in MO57.uproject if not already present. 3. Run a build of MO57Editor target in Development mode and report any errors. 4. Do not change any .h or .cpp files in this stage. |
| --- | --- |

### Definition of Done

- CLAUDE.md updated with current architecture

- Python plugin enabled in .uproject

- MO57Editor builds clean

### Files Touched

| CLAUDE.md | MO57.uproject |
| --- | --- |

| STAGE 1 | Generic C++ Widget Base Classes Track: Both Tracks Effort: 1–2 days Risk: Low |
| --- | --- |

### Goal

Create the 8 generic C++ base widget classes that replace the duplicated one-off widgets. These are the foundation everything else is built on. Focus is purely on C++ — no Blueprint work this stage.

### Context to Load

Tell Claude Code to read these files before starting:

| MOUIControllerBase.h | MOCommonButton.h |
| --- | --- |
| MOContextMenuBase.h | MOUIDelegates.h |
| MOScrollListWidget if exists | MORecipeListWidget.h |
| MOBuildingRecipeListWidget.h | MOCraftingQueueWidget.h |
| MOBuildingQueueWidget.h | MORecipeDetailPanel.h |
| MOBuildingDetailPanel.h | MOHarvestProgressWidget.h |
| MOInspectionProgressWidget.h | MOConfirmationDialog.h |

### Classes to Create

| Class | Purpose and What It Replaces |
| --- | --- |
| UMOScrollListBase | Generic scrollable list. TSubclassOf<UMOListEntryBase> EntryClass property. Replaces MORecipeListWidget, MOBuildingRecipeListWidget, and both queue widgets. |
| UMOListEntryBase | Base class for all scroll list entries. Standard OnSelected/OnDeselected delegates. Replaces MORecipeEntryWidget, MOBuildingEntryWidget, MOSkillEntryWidget, etc. |
| UMODetailPanelBase | Generic detail panel with title, description, action button, and icon. TSubclassOf for action delegate type. Replaces MORecipeDetailPanel, MOBuildingDetailPanel. |
| UMOProgressWidgetBase | Generic progress bar with label, cancel button, and time-remaining display. Replaces MOHarvestProgressWidget, MOInspectionProgressWidget, MOBuildWidget. |
| UMOContextMenuBase | Already exists — verify it covers all 5 context menu subclasses. Add any missing shared methods. |
| UMOConfirmationBase | Generic confirmation dialog with configurable title, body, confirm/cancel labels. Replaces MOConfirmationDialog. |
| UMOColonyPortrait | NEW — character portrait widget for colony bar and overview. Exposes: CharacterRef, MoodExpression, ActivityIcon, AlertState, OnPortraitClicked delegate. |
| UMOStatusFieldBase | Already exists (MOStatusField) — verify it is generic enough. Add any missing configurability. |

### Claude Code Prompt

| START PROMPT | Read the files listed in the context section above. Then create the following C++ header and implementation files in Plugins/MOFramework/Source/MOFramework/Public/ and Private/: - UMOScrollListBase (generic scrollable list, TSubclassOf<UMOListEntryBase> EntryClass) - UMOListEntryBase (base entry widget, OnSelected/OnDeselected delegates) - UMODetailPanelBase (title, description, icon, action button, configurable delegate) - UMOProgressWidgetBase (progress bar, label, cancel button, time remaining) - UMOConfirmationBase (configurable title, body, confirm/cancel text and delegates) - UMOColonyPortrait (character portrait for colony UI, see spec below) For UMOColonyPortrait expose these UPROPERTY/UFUNCTION: - TWeakObjectPtr<AMOCharacter> BoundCharacter - void BindToCharacter(AMOCharacter* Character) - FMOUIRequestClose OnPortraitClicked delegate - EAlertState AlertState (None/Notable/Urgent/Critical) with color-coded border - FText ActivitySummary (one-line current activity) - void RefreshFromCharacter() — updates all display state from BoundCharacter All classes should be Abstract, Blueprintable, inherit from UCommonActivatableWidget or UUserWidget as appropriate, and follow the existing MOFramework patterns in MOUIControllerBase.h. Build MO57Editor after each file pair and fix any errors before proceeding to the next class. |
| --- | --- |

### Definition of Done

- All 6 new .h/.cpp pairs created and compiling

- UMOContextMenuBase verified covers existing subclasses

- UMOStatusFieldBase verified generic

- MO57Editor builds clean with no new warnings

- No existing files modified

| STAGE 2 | Python WBP Batch Generator Track: UI Refactor Track Effort: 4–6 hours Risk: Low |
| --- | --- |

### Goal

Write a Python editor script that creates Widget Blueprint children from C++ parent classes. Run it to generate the new generic WBPs. This eliminates the manual editor work for the entire base widget library.

### Claude Code Prompt

| START PROMPT | Write a Python script at Content/Python/create_generic_widgets.py that uses the Unreal Python API (unreal module) to batch-create Widget Blueprint assets from C++ parent classes. The script should accept a manifest (list of dicts with 'cpp_class', 'output_path', 'layer_tag') and for each entry: 1. Check if the WBP already exists at output_path — skip if it does 2. Create a Widget Blueprint with the specified C++ class as parent using unreal.WidgetBlueprintFactory 3. Set the widget's default layer tag property if the class exposes one 4. Save the asset 5. Print a summary of created vs skipped assets Then write the manifest for these new generic WBPs: - WBP_MOScrollList -> /Game/UI/Generic/WBP_MOScrollList (parent: UMOScrollListBase) - WBP_MOListEntry -> /Game/UI/Generic/WBP_MOListEntry (parent: UMOListEntryBase) - WBP_MODetailPanel -> /Game/UI/Generic/WBP_MODetailPanel (parent: UMODetailPanelBase) - WBP_MOProgressWidget -> /Game/UI/Generic/WBP_MOProgressWidget (parent: UMOProgressWidgetBase) - WBP_MOConfirmation -> /Game/UI/Generic/WBP_MOConfirmation (parent: UMOConfirmationBase) - WBP_MOColonyPortrait -> /Game/UI/Colony/WBP_MOColonyPortrait (parent: UMOColonyPortrait) Also write a second script create_primary_layout.py that creates WBP_MOPrimaryGameLayout as a child of UMOPrimaryGameLayout and configures the 5 layer stack tags (MO.UI.Layer.HUD, Game, GameOverlay, Menu, Modal) if the class exposes them as EditDefaultsOnly properties. Do not run the scripts — write them and verify syntax only. Running happens in the editor. |
| --- | --- |

### Definition of Done

- create_generic_widgets.py written with full manifest

- create_primary_layout.py written

- Both scripts pass Python syntax check (python -m py_compile)

- README comment in each script explains how to run from the editor console

# PHASE 3–5A: UI Refactor Track

These stages migrate the existing 70+ WBPs to the new generic base classes. Each stage is one widget category. They can run in any order after Stage 2, but 3A must precede 4A and 5A.

| STAGE 3A | CommonUI Layer Stack — Blueprint Setup Track: UI Refactor Effort: 1 day Risk: Medium |
| --- | --- |

### Goal

Complete the CommonUI Phase 1 Blueprint work that has been pending. Create WBP_MOPrimaryGameLayout in the editor using the Python script from Stage 2, configure the 5 layer stacks, register the UI Policy, and verify it initializes in PIE.

### Context to Load

Read these before starting:

| MOGameUIManagerSubsystem.h | MOGameUIManagerSubsystem.cpp |
| --- | --- |
| MOPrimaryGameLayout.h | MOPrimaryGameLayout.cpp |
| MOUIPolicy.h | Config/DefaultGameplayTags.ini |
| UE57_Refactoring_Plan.md (Phase 1 section) |  |

### Claude Code Prompt

| START PROMPT | Read the files listed above. The C++ for CommonUI Phase 1 is complete (UMOGameUIManagerSubsystem, UMOPrimaryGameLayout, UMOUIPolicy). The Blueprint setup is pending. Do the following: 1. Run the create_primary_layout.py script from Content/Python/ using the editor console and confirm WBP_MOPrimaryGameLayout is created 2. In BP_MOGameUIManagerSubsystem (or the project settings if that is where the UI Policy is registered), set the Layout Class to WBP_MOPrimaryGameLayout 3. Verify that MO.UI.Layer.HUD, Game, GameOverlay, Menu, and Modal tags are in DefaultGameplayTags.ini — add any missing ones 4. Create a minimal test map or use the existing dev map to verify WBP_MOPrimaryGameLayout is visible in PIE 5. Document any issues found and their resolutions in a new file: Docs/CommonUI_Setup_Notes.md If any C++ changes are needed to make the Blueprint setup work (e.g. missing EditDefaultsOnly properties on UMOPrimaryGameLayout), make those changes and rebuild before proceeding. |
| --- | --- |

### Definition of Done

- WBP_MOPrimaryGameLayout exists with 5 layer stacks configured

- UIPolicy registered and loading the layout

- Layout visible in PIE (even if empty)

- CommonUI_Setup_Notes.md documents what was done

| STAGE 4A | Scroll List + Detail Panel Migration Track: UI Refactor Effort: 1–2 days Risk: Medium |
| --- | --- |

### Goal

Migrate all recipe lists, building lists, queue panels, and detail panels to use the new generic base classes. This is the highest-duplication area — 8–10 widgets collapse into 2 generic ones.

### Widgets to Migrate

| Widget | Migration Action |
| --- | --- |
| WBP_RecipeListWidget | Reparent to WBP_MOScrollList. Set EntryClass to WBP_MOListEntry (recipe variant). |
| WBP_BuildingRecipeListWidget | Reparent to WBP_MOScrollList. Set EntryClass to WBP_MOListEntry (building variant). |
| WBP_CraftingQueueWidget | Reparent to WBP_MOScrollList. Set EntryClass to WBP_MOListEntry (queue variant). |
| WBP_BuildingQueueWidget | Reparent to WBP_MOScrollList. Set EntryClass to WBP_MOListEntry (queue variant). |
| WBP_RecipeDetailPanel | Reparent to WBP_MODetailPanel. Configure action delegate to FMOUICraftRequest. |
| WBP_BuildingDetailPanel | Reparent to WBP_MODetailPanel. Configure action delegate to FMOUICraftRequest. |
| WBP_RecipeEntryWidget | Reparent to WBP_MOListEntry. Visual layout only — logic in base class. |
| WBP_BuildingEntryWidget | Reparent to WBP_MOListEntry. Visual layout only — logic in base class. |
| WBP_BuildingQueueEntryWidget | Reparent to WBP_MOListEntry. Visual layout only — logic in base class. |
| WBP_CraftingQueueEntryWidget | Reparent to WBP_MOListEntry. Visual layout only — logic in base class. |

IMPORTANT: Do not delete old WBPs yet. Reparent them to the new base classes and verify they still function. Mark deprecated ones with a _DEPRECATED suffix only after testing passes. Deletion happens in Stage 7A.

### Claude Code Prompt

| START PROMPT | Read UMOScrollListBase.h, UMOListEntryBase.h, UMODetailPanelBase.h, and their implementations. Then read MOCraftingUIController.h and MOBuildingUIController.h to understand how these widgets are currently opened and used. For each widget in the migration list: 1. Use the Python API or direct asset editing to reparent the WBP to the appropriate new base class 2. Verify the widget's existing UMG layout is preserved (only the parent class changes) 3. Check that all delegates and bindings that existed before still compile 4. Run PIE and open the crafting and building menus — verify they function identically to before If reparenting causes UMG layout loss (which it may for complex widgets), document which widgets need layout rebuild and what the layout should be — do not rebuild layouts in this stage, just flag them. Output: a migration_log.md listing each widget, its status (migrated/flagged/skipped), and any issues found. |
| --- | --- |

### Definition of Done

- All 10 widgets reparented to generic base classes

- Crafting and building menus functional in PIE

- migration_log.md created with status of each widget

- No new compile errors

| STAGE 5A | Context Menu + Progress Widget Migration Track: UI Refactor Effort: 1 day Risk: Medium |
| --- | --- |

### Goal

Migrate all context menus and progress widgets to their generic base classes. Context menus are already partially consolidated via UMOContextMenuBase — this stage completes that work.

### Widgets to Migrate

| Widget | Migration Action |
| --- | --- |
| WBP_ItemContextMenu | Reparent to UMOContextMenuBase Blueprint child. Verify close/keyboard behavior. |
| WBP_GroundContextMenu | Reparent to UMOContextMenuBase Blueprint child. Verify. |
| WBP_SurvivorContextMenu | Reparent to UMOContextMenuBase Blueprint child. Verify. |
| WBP_HarvestProgress | Reparent to WBP_MOProgressWidget. Set label and cancel delegate. |
| WBP_InspectionProgress | Reparent to WBP_MOProgressWidget. Set label and cancel delegate. |
| WBP_MOConfirmationDialog | Reparent to WBP_MOConfirmation. Set default title/body/button text as defaults. |

### Claude Code Prompt

| START PROMPT | Read MOContextMenuBase.h, MOUIControllerBase.h, MOInventoryUIController.h, MOCraftingUIController.h, and MOCharacterUIController.h. For each widget in the migration list, reparent to the appropriate generic base class and verify: 1. Context menus: open/close correctly, Escape key works, mouse leave grace period works 2. Progress widgets: progress updates correctly, cancel button fires the right delegate, time-remaining display works 3. Confirmation dialog: title and body text display correctly, confirm/cancel delegates fire Test each widget in PIE by triggering the relevant game action (harvesting, item inspection, ghost context menu, item right-click). Update migration_log.md with results. |
| --- | --- |

### Definition of Done

- All 6 widgets migrated and tested in PIE

- No regressions in context menu or progress widget behavior

- migration_log.md updated

# PHASE 3–7B: Colony Feature Track

These stages build the colony management system from the ground up. They depend on Stage 1 (C++ base classes) but are otherwise independent of the UI refactor track.

| STAGE 3B | Character Data Structures + History Log Track: Colony Track Effort: 1–2 days Risk: Low |
| --- | --- |

### Goal

Create the data layer for the colony management system: the character relationship table, character history log, and the colony-level alert queue. No UI yet — pure data and logic.

### Context to Load

| MOCharacterUIController.h | MOPossessionSubsystem.h |
| --- | --- |
| MOPossessionSubsystem.cpp | MOMentalStateComponent.h |
| MOAnatomyComponent.h | MOSurvivorController.h |
| MOSurvivorController.cpp | MoWorldSaveGame.h (if exists) |

### Structs and Classes to Create

| Type | Specification |
| --- | --- |
| FMOCharacterRelationship | USTRUCT. Fields: OtherCharacterGuid (FGuid), RelationshipType (enum: Friend/Rival/Mentor/Student/Partner/Enemy/Neutral), Strength (float 0-1), RecentEvents (TArray<FText> last 5 events), LastInteractionTime. |
| FMOCharacterHistoryEntry | USTRUCT. Fields: Timestamp, EntryType (enum: TaskComplete/TaskFailed/RelationshipChange/MoodEvent/CombatEvent/SkillGain/Custom), Summary (FText), RelevantCharacterGuid. |
| UMOCharacterHistoryComponent | UActorComponent. Owns TArray<FMOCharacterHistoryEntry> (capped at 50 entries). TArray<FMOCharacterRelationship> Relationships. Methods: AddHistoryEntry(), GetRecentHistory(int32 Count), GetRelationship(FGuid), UpdateRelationship(), GetMoodSummary() -> FText, GetActivitySummary() -> FText. |
| FMOColonyAlert | USTRUCT. Fields: AlertTier (1-4), CharacterGuid, AlertType (enum), Message (FText), Timestamp, bDismissed, optional ActionDelegate. |
| UMOColonyManagerSubsystem | UWorldSubsystem. Owns TArray<FMOColonyAlert> AlertQueue. Methods: RegisterAlert(), DismissAlert(), GetAlertsForTier(int32), GetAllColonyCharacters() -> TArray<AMOCharacter*>, GetColonyHealthSummary() -> FText. Broadcasts FMOUIVisibilityChanged when alert queue changes. |

### Claude Code Prompt

| START PROMPT | Read the files listed in the context section. Then create the following new files in MOFramework: 1. MOCharacterTypes.h — add FMOCharacterRelationship and FMOCharacterHistoryEntry structs 2. MOCharacterHistoryComponent.h/.cpp — UActorComponent as specified 3. MOColonyManagerSubsystem.h/.cpp — UWorldSubsystem as specified For UMOCharacterHistoryComponent.GetMoodSummary(): return a plain English FText describing the character's current mood based on their MOMentalStateComponent if one exists on the owner, e.g. 'Content — has been hunting successfully and slept well.' For UMOCharacterHistoryComponent.GetActivitySummary(): return a plain English FText of what the character is currently doing based on their MOSurvivorController blackboard state or current job, e.g. 'Hunting deer in the north forest' or 'Idle — no task assigned.' Build after each file and fix errors. Do not add UMOCharacterHistoryComponent to any existing actors yet — just create the classes. |
| --- | --- |

### Definition of Done

- FMOCharacterRelationship and FMOCharacterHistoryEntry compiling

- UMOCharacterHistoryComponent compiling with all specified methods

- UMOColonyManagerSubsystem compiling with alert queue and character enumeration

- GetMoodSummary() and GetActivitySummary() return readable FText

- MO57Editor builds clean

| STAGE 4B | Colony Bar (Persistent HUD Widget) Track: Colony Track Effort: 1–2 days Risk: Medium |
| --- | --- |

### Goal

Create the persistent colony bar — the always-visible HUD strip showing all player characters with portrait, name, current activity, and alert state. This is the single highest-impact colony feature and should be usable before any other colony work.

### Context to Load

| UMOColonyPortrait.h (from Stage 1) | MOColonyManagerSubsystem.h |
| --- | --- |
| MOCharacterHistoryComponent.h | MOGameUIManagerSubsystem.h |
| MOPrimaryGameLayout.h | WBP_MOColonyPortrait (if created by Stage 2) |

### Classes to Create

| Class | Specification |
| --- | --- |
| UMOColonyBarWidget | UCommonActivatableWidget. Contains scrollable HBox of UMOColonyPortrait widgets. Registers with UMOColonyManagerSubsystem on init. Refreshes portrait list when colony membership changes. Has collapsed/expanded mode. Layer: MO.UI.Layer.HUD. |
| WBP_MOColonyBar | Blueprint child of UMOColonyBarWidget. Visual layout: horizontal strip, semi-transparent background, portraits left-to-right with name label below each. |
| UMOColonyPortrait (finalize) | Implement RefreshFromCharacter() to pull mood expression, activity summary, and alert state from UMOCharacterHistoryComponent. Add 1-second tick refresh when bound to a character. |

### Claude Code Prompt

| START PROMPT | Read all files listed in the context section. Create UMOColonyBarWidget.h/.cpp — a UCommonActivatableWidget that: - On BeginPlay, gets all player-controlled characters from UMOColonyManagerSubsystem - Creates one UMOColonyPortrait per character and adds them to a horizontal box - Registers for UMOColonyManagerSubsystem's character registration/deregistration events - Has a collapsed mode (portraits only, 50px tall) and expanded mode (portraits + name + activity, 80px tall) - Toggle between modes with a UFUNCTION exposed to Blueprint Finalize UMOColonyPortrait RefreshFromCharacter(): - Gets the bound character's UMOCharacterHistoryComponent - Updates ActivitySummary text from GetActivitySummary() - Updates the alert border color based on AlertState - Calls RefreshFromCharacter on a 1-second timer (not every tick) Then create WBP_MOColonyBar as a Blueprint child using the Python API or manually in the editor. Add UMOColonyBarWidget to WBP_MOPrimaryGameLayout's HUD layer via the layer stack push method. Verify in PIE: colony bar appears at the bottom of the screen. With one player character active, one portrait should be visible showing their current activity. |
| --- | --- |

### Definition of Done

- UMOColonyBarWidget and WBP_MOColonyBar created

- Colony bar visible in PIE on the HUD layer

- Portrait shows character name and current activity text

- Alert dot appears when a Tier 1/2 alert is triggered (can be tested with a debug console command)

- Collapsed/expanded mode toggle works

| STAGE 5B | Colony Overview Screen Track: Colony Track Effort: 2–3 days Risk: Medium |
| --- | --- |

### Goal

Create the full colony overview screen. Player opens it with P (or configured key), sees all characters with portrait, activity, health summary, and recent history. Clicking a character shows their full character card.

### Classes to Create

| Class | Specification |
| --- | --- |
| UMOColonyOverviewWidget | UCommonActivatableWidget on MO.UI.Layer.Menu. Left panel: character roster (UMOColonyPortrait widgets in a vertical list). Center: selected character card (UMOCharacterCardWidget). Right panel: task assignment placeholder (populated in Stage 6B). Top bar: colony health summary text. Escape closes. |
| UMOCharacterCardWidget | UUserWidget. Displays: large portrait, name, one-sentence background, 3 personality trait descriptors, top 3 skills (visual bars, no numbers), current mood sentence, last 5 history entries as readable text, top 3 relationships with descriptors. Bound to UMOCharacterHistoryComponent. |
| WBP_MOColonyOverview | Blueprint child. Visual layout per the design document. |
| WBP_MOCharacterCard | Blueprint child. |

### Claude Code Prompt

| START PROMPT | Read UMOColonyBarWidget.h, UMOColonyPortrait.h, UMOCharacterHistoryComponent.h, UMOColonyManagerSubsystem.h, MOSystemMenuUIController.h, and MOCharacterUIController.h. Create UMOColonyOverviewWidget.h/.cpp and UMOCharacterCardWidget.h/.cpp as specified. For UMOCharacterCardWidget: - GetPersonalityDescriptors() should return 2-3 FText values derived from the character's trait data (from MOCharacterTraits or equivalent existing system) formatted as plain English: 'Diligent', 'Reserved', 'Emotionally stable' - GetSkillSummary() should return the top 3 skills by level as FText pairs: skill name + qualitative level ('Expert', 'Competent', 'Novice') - GetHistoryEntries() should return the last 5 FMOCharacterHistoryEntry items from UMOCharacterHistoryComponent as formatted FText - GetRelationshipSummary() should return the top 3 relationships by Strength as FText: 'Close friends with Mira', 'Rivals with Thorvik in hunting' Register the colony overview to open on the Possession key (P by default, or whatever MOSystemMenuUIController uses for the possession menu) and close on Escape. For now the right panel (task assignment) should show a placeholder: 'Task assignment — coming in Stage 6B' Verify in PIE: press P, colony overview opens. Click a character portrait, character card populates with their data. |
| --- | --- |

### Definition of Done

- Colony overview opens/closes correctly on correct key

- All colony characters listed in left panel

- Clicking a portrait populates the character card

- Character card shows mood, history, relationships, skills in readable format

- Right panel shows placeholder text

- Escape closes the overview

| STAGE 6B | Task Assignment Without Possession Track: Colony Track Effort: 2–3 days Risk: High |
| --- | --- |

### Goal

Implement the ability to assign tasks to unpossessed characters from the colony overview. This is the most complex stage — it bridges the UI layer to the existing MOSurvivorController job system.

This is the highest-risk stage. The existing MOSurvivorController job system has its own complexity. Read the survivor AI code carefully before writing anything. Prefer thin wrappers over reimplementation.

### Context to Load

| MOSurvivorController.h | MOSurvivorController.cpp |
| --- | --- |
| MOSurvivorTaskMenu.h | BTTask_SurvivorGather.h |
| MOColonyManagerSubsystem.h | MOColonyOverviewWidget.h |
| MOCharacterHistoryComponent.h | MOUIDelegates.h |

### Classes to Create / Modify

| Class / Type | Specification |
| --- | --- |
| UMOTaskAssignmentWidget | Right panel of colony overview. Shows character's current job stack as ordered list. Add task button opens task picker. Remove button per entry. Role template dropdown. |
| FMOColonyTaskRequest | USTRUCT. CharacterGuid, TaskType (enum), TargetActor (optional), TargetLocation (optional), RecipeId (optional), bImmediate (one-time vs standing). |
| UMOColonyManagerSubsystem (extend) | Add AssignTask(FMOColonyTaskRequest) that finds the character and calls the appropriate MOSurvivorController method. Add GetAvailableTasksForCharacter(FGuid) -> TArray<FText>. |
| UMOTaskPickerWidget | Popup listing available tasks for the selected character. Filtered by character capability and current world state. Task compatibility indicator per entry. |

### Claude Code Prompt

| START PROMPT | Read all files in the context section carefully. Understand how MOSurvivorController assigns jobs before writing any code. Create UMOTaskAssignmentWidget.h/.cpp: - Shows the selected character's current job stack as an ordered UMOScrollListBase - Each job entry shows: task type, status, estimated time if available - 'Assign Task' button opens UMOTaskPickerWidget - 'Clear All Tasks' button calls UMOColonyManagerSubsystem.AssignTask with TaskType=None Extend UMOColonyManagerSubsystem: - AssignTask(FMOColonyTaskRequest): finds the character by GUID, calls the appropriate job assignment method on their MOSurvivorController. Log to the character's UMOCharacterHistoryComponent. - GetAvailableTasksForCharacter(FGuid): returns tasks currently available for this character based on their skills, location, and world state. Use the existing job type enum from MOSurvivorController. Create UMOTaskPickerWidget: - Lists available tasks from GetAvailableTasksForCharacter - Each entry shows task name and a compatibility indicator (Good/Adequate/Poor) based on character skill match - Selecting a task and confirming calls AssignTask Wire UMOTaskAssignmentWidget into the right panel of UMOColonyOverviewWidget (replacing the Stage 5B placeholder). Test in PIE: open colony overview, select a character, assign them a hunting task, close overview, verify the character begins moving to execute the task. |
| --- | --- |

### Definition of Done

- Task assignment widget visible in colony overview right panel

- Available tasks list populates based on selected character

- Assigning a task causes the character to execute it without possession

- Task appears in character's history log after completion

- Compatibility indicator shows correctly

| STAGE 7B | Alert Tier System Track: Colony Track Effort: 1 day Risk: Medium |
| --- | --- |

### Goal

Implement the 4-tier alert system. Connect key game events to the alert queue. Surface Tier 1/2 alerts in the colony bar and Tier 3/4 in the colony log.

### Claude Code Prompt

| START PROMPT | Read UMOColonyManagerSubsystem.h, UMOColonyBarWidget.h, UMOColonyOverviewWidget.h, and MONotificationComponent.h. Implement the alert tier system in UMOColonyManagerSubsystem: - Tier 1 (Critical): character health < 15%, character in combat while player is elsewhere, critical structure failure - Tier 2 (Urgent): character health < 40%, character idle > 30 minutes, task failed with significant consequence - Tier 3 (Notable): task completed, skill level gained, relationship changed - Tier 4 (Log): routine activities For Tier 1 alerts: broadcast a delegate that UMOColonyBarWidget listens to and pulses the relevant portrait border red. For Tier 2 alerts: set the portrait AlertState to Urgent (orange dot in colony bar). For Tier 3 alerts: add to colony log in UMOColonyOverviewWidget. Do not interrupt gameplay. For Tier 4 alerts: add to history log only via UMOCharacterHistoryComponent. Connect these alert sources: - MOAnatomyComponent health changes -> Tier 1/2 based on threshold - MOSurvivorController job completion -> Tier 3 - MOSurvivorController idle state entry -> start a timer, Tier 2 after 30 minutes Add a debug console command 'MO.Colony.TestAlert [tier] [character_name]' to trigger test alerts. Verify in PIE using the debug command that all 4 tiers surface correctly. |
| --- | --- |

### Definition of Done

- All 4 alert tiers implemented and connected to game events

- Tier 1 pulses colony bar portrait

- Tier 2 sets orange dot on portrait

- Tier 3 appears in colony log

- Debug console command works for testing

# PHASE 6–7A: UI Refactor Track (Continued)

| STAGE 6A | Inventory + Crafting UI Migration Track: UI Refactor Effort: 1–2 days Risk: Medium |
| --- | --- |

### Goal

Migrate the inventory and crafting menus to CommonUI layer stack push/pop pattern. These are the most complex menus and the biggest payoff from the CommonUI migration.

### Context to Load

| MOInventoryUIController.h | MOInventoryUIController.cpp |
| --- | --- |
| MOCraftingUIController.h | MOCraftingUIController.cpp |
| MOUnifiedInventoryMenu.h | MOCraftingMenu.h |
| MOInventoryGrid.h | UE57_Refactoring_Plan.md (Phase 2 section) |

### Claude Code Prompt

| START PROMPT | Read the refactoring plan Phase 2 section and all files listed. Migrate UMOUnifiedInventoryMenu and UMOCraftingMenu to use the CommonUI layer stack push/pop pattern: 1. Add GetDesiredInputConfig() override to both classes returning FUIInputConfig(ECommonInputMode::All, EMouseCaptureMode::NoCapture) 2. Update MOInventoryUIController.OpenInventoryMenu() to use UMOGameUIManagerSubsystem::Get()->PushWidgetToLayerForPlayer() instead of ShowModalBackground + AddToViewport 3. Update MOCraftingUIController.OpenCraftingMenu() similarly 4. Remove ApplyInputModeForMenuOpen/Closed calls from both controllers 5. Verify CloseAllMenus() still works correctly Also migrate: MOBuildingMenu, MOSkillsPanel to the same pattern. Test in PIE: open inventory (Tab), open crafting (C), open building (B). Verify they open in the correct layer, that Escape closes the topmost one, and that input mode transitions correctly. |
| --- | --- |

### Definition of Done

- Inventory, crafting, building, skills menus use layer push/pop

- All menus open and close correctly with keyboard shortcuts

- Escape closes topmost open menu

- No calls to ShowModalBackground in migrated controllers

| STAGE 7A | System Menus + Delegate Cleanup Track: UI Refactor Effort: 1 day Risk: Low |
| --- | --- |

### Goal

Migrate in-game menu and possession menu to CommonUI. Migrate remaining widgets to standard FMOUIRequestClose delegate. Remove deprecated wrapper methods from UIManager. Clean up.

### Claude Code Prompt

| START PROMPT | Read MOSystemMenuUIController.h, MOInGameMenu.h, MOPossessionMenu.h, MOUIManagerComponent.h, and the consolidation-session-checklist.md remaining items. 1. Migrate MOInGameMenu and MOPossessionMenu to CommonUI layer push/pop (MO.UI.Layer.Menu) 2. Migrate remaining widgets in the consolidation checklist to FMOUIRequestClose (MOBuildingMenu, MOBuildWidget, MOInGameMenu, MOLoadPanel, MOSavePanel, MOOptionsPanel, MOPossessionMenu, MOSkillsPanel, MOStatusPanel, MOPlayerStatusWidget, MOUnifiedInventoryMenu) 3. Remove deprecated wrapper methods from MOUIManagerComponent that now delegate to controllers — add a compile error comment first, build, fix any callsites, then remove 4. Remove UMOModalBackground class entirely if no callsites remain 5. Update CLAUDE.md with the new architecture state Build and do a full PIE test of all menu flows after each batch of changes. |
| --- | --- |

### Definition of Done

- All system menus on CommonUI layer stack

- All listed widgets using FMOUIRequestClose

- Deprecated UIManager methods removed

- UMOModalBackground deleted

- Full PIE test passes — all menus functional

- CLAUDE.md updated

# PHASE 8–10: Integration

| STAGE 8 | Possession Transition Experience Track: Both Tracks Effort: 1–2 days Risk: Medium |
| --- | --- |

### Goal

Implement the possession transition effect — the brief cinematic moment when switching characters. Add the 'catching up' brief on repossession. This is where the UI refactor and colony tracks fully connect.

### Claude Code Prompt

| START PROMPT | Read MOPossessionSubsystem.h, MOPossessionSubsystem.cpp, MOSystemMenuUIController.h, UMOCharacterHistoryComponent.h, and UMOColonyBarWidget.h. Implement the possession transition experience: 1. Create UMOPossessionTransitionWidget — a full-screen transient widget that: - Fades in for 0.3s on possession start - During fade-in shows: outgoing character name + last activity - Fades out for 0.3s on possession complete - On completion shows: incoming character name, one personality descriptor, current mood sentence (from GetMoodSummary()) - Displays for 2 seconds then auto-dismisses - Lives on MO.UI.Layer.Modal temporarily 2. In MOPossessionSubsystem, broadcast a delegate on possession start and possession complete 3. MOSystemMenuUIController (or a new MOColonyUIController) listens to these delegates and shows UMOPossessionTransitionWidget 4. After repossession, if the character has history entries since the player last possessed them, show a brief 'while you were away' summary (up to 3 entries from UMOCharacterHistoryComponent) Verify in PIE: switch characters, see the transition widget. Check that the activity summary of the departed character appears during fade, and the new character's mood appears on arrival. |
| --- | --- |

### Definition of Done

- Transition widget appears on possession switch

- Outgoing character info visible during fade

- Incoming character mood and name visible on arrival

- While-you-were-away summary shows when repossessing after absence

- Transition is skippable (any key dismisses it)

| STAGE 9 | Relationship Simulation + Surfacing Track: Colony Track Effort: 2–3 days Risk: High |
| --- | --- |

This is the highest-complexity stage. Relationships require careful thought about what triggers them, how they evolve, and how they affect gameplay. Read the Colony Management Design Document before starting this stage.

### Claude Code Prompt

| START PROMPT | Read UMOCharacterHistoryComponent.h, MOSurvivorController.h, MOAnatomyComponent.h, and the colony management design document section on relationships. Implement a basic relationship simulation: 1. In UMOCharacterHistoryComponent, add UpdateRelationshipFromProximity(AMOCharacter* Other, float DeltaTime) — call this when two characters are working in the same area. Proximity over time increases relationship Strength toward Friend or Rival based on personality compatibility. 2. Add AddRelationshipEvent(FGuid OtherCharacterGuid, FText EventDescription) — called when notable inter-character events occur (shared meal, conflict, successful joint task, etc.) 3. In MOSurvivorController, call UpdateRelationshipFromProximity for characters within 500 units on a 30-second tick (not every frame) 4. Surface relationships in UMOCharacterCardWidget.GetRelationshipSummary() — now uses real data from UMOCharacterHistoryComponent.Relationships 5. In task assignment, add a relationship check: when assigning two characters to the same task, check their relationship and add a note to the assignment confirmation: 'Note: Erikur and Thorvik are rivals — expect competition' Do not implement full relationship consequence gameplay in this stage — just the simulation and surfacing. Gameplay consequences (performance modifiers from relationships) are a separate feature. |
| --- | --- |

### Definition of Done

- Proximity relationship building working

- Relationship data visible in character card

- Relationship note appears in task assignment when relevant

- No performance regressions from relationship tick

| STAGE 10 | Full Integration Test + CLAUDE.md Update Track: Both Tracks Effort: 1 day Risk: Low |
| --- | --- |

### Goal

End-to-end test of all systems together. Fix integration issues. Update CLAUDE.md to be the authoritative reference for the new architecture.

### Claude Code Prompt

| START PROMPT | This is the integration test stage. Do not write new features. Run through the following test script in PIE and document any failures: 1. Start game, verify WBP_MOPrimaryGameLayout loads and all 5 layers initialize 2. Colony bar visible with player character portrait showing current activity 3. Press P — colony overview opens. Character card populates. 4. Assign a task to the character from the overview. Close overview. Verify character executes task. 5. Recruit/spawn a second character. Verify they appear in colony bar. 6. Possess the second character via the possession menu. Verify transition widget appears. 7. Let time pass. Return to first character. Verify while-you-were-away summary appears. 8. Trigger a Tier 1 alert (use debug command MO.Colony.TestAlert 1). Verify colony bar pulses. 9. Open inventory (Tab). Open crafting (C). Verify both open in correct layers. Press Escape. Verify top one closes. 10. Open in-game menu (Escape). Verify it opens in Menu layer above inventory. For each failure, fix the issue and re-run the affected steps. Then update CLAUDE.md: - Document the final CommonUI layer architecture - Document the colony management system components - Document the new generic widget base classes - Remove references to deprecated systems - Add a 'Known Issues' section for anything not resolved in this phase |
| --- | --- |

### Definition of Done

- All 10 test steps pass in PIE

- CLAUDE.md updated and accurate

- No compile errors or warnings introduced in integration

- migration_log.md finalized with all migrated widgets listed

# Appendix: Rules for Every Claude Code Session

Paste these rules at the top of every session prompt to maintain consistency:

SESSION RULES — include at top of every prompt • Read CLAUDE.md before writing any code • Build after every file change — fix errors before the next file • Never remove or modify existing public API without checking callsites first • Follow MOFramework patterns — match naming, include structure, UCLASS specifiers • All new UI classes: Abstract, Blueprintable, inherit from UCommonActivatableWidget or UUserWidget • New delegates: use types from MOUIDelegates.h — do not invent new delegate signatures • Do not delete any file — mark deprecated, verify no callsites, then flag for deletion • End every session with a build — report final status before stopping • Update the relevant doc (migration_log.md, CLAUDE.md, or stage notes) at session end

## Branch Strategy

- feature/ui-refactor — Stages 2, 3A, 4A, 5A, 6A, 7A

- feature/colony-management — Stages 3B, 4B, 5B, 6B, 7B

- feature/foundation — Stages 0, 1 (merge to main before branching)

- feature/integration — Stages 8, 9, 10 (merge both feature branches first)

## Total Estimated Effort

| Phase | Estimated Time |
| --- | --- |
| Foundation (Stages 0–2) | 3–6 hours + 1–2 days |
| UI Refactor Track (3A–7A) | 5–8 days |
| Colony Feature Track (3B–7B) | 7–11 days |
| Integration (8–10) | 3–5 days |
| Total | ~16–26 days of Claude Code sessions |

Each 'day' assumes a productive Claude Code session of 2–4 hours of actual work. The ranges reflect uncertainty in how much existing code is compatible vs. how much needs rework.

MO57 Claude Code Execution Plan — March 2026